**Time - line Schedule**

**Capstone project Name:** AIML Tool for Phishing Domain Detection

**Capstone project Members:**

* Aditya W
* Abhishek H
* Muzammil S

**Resources for Each Task:**

**Time:** Estimated time for each task

**Knowledge:** Domain knowledge in AI/ML, cybersecurity

**Monetary Costs:** Budget for data acquisition, software, hardware

**Time Estimates:**

* Work Package 1: 4 weeks
* Work Package 2: 3 weeks
* Work Package 3: 5 weeks
* Work Package 4: 4 weeks
* Work Package 5: 3 weeks

**Task Dependencies and Critical Path:**

* Work Package 1 must be completed before Work Package 2 can begin.
* Work Package 3 depends on the completion of Work Package 2.
* Work Package 4 relies on the completion of Work Package 3.
* Work Package 5 can only commence once Work Package 4 is finished.
* The critical path includes Work Packages 1, 2, 3, 4, and 5 in sequence.

**Schedule of Activities and Tasks:**